## Slide 1: Enterprise Systems Development – Sprint 1
Group Members:
Austin Harper, Conran Pearce, Harrison Bennion, Morgan Welch and Sam Kirk
https://github.com/m3-welch/ESD-Group-3-CW1

## Slide 2: Progress Summary
Initial task planning and interaction between group members.
Scheduling of tasks was carried out through finding out strengths of individuals.
Created a database and Java classes that are connected, allowing querying to be carried out.
Basic front-end created with the ability to log in a user.
Determining user permission by establishing interaction between the front-end log in page and the database.

## Slide 3: Project Plan (Gantt Chart)

## Slide 4: Task Delivery Form
List of Task: T1. Schedule Tasks T2. Initial project plan with Gantt chart T3. Basic Login Front-end T4. Login permission handling T5. Provided database to be connected T6. Burn down chart
 | Tasks |  |  |  |  |  |  |  |  |  | 
Group Members | T1 | T2 | T3 | T4 | T5 | T6 | Signature |  |  |  | 
Austin Harper | ✓ |  |  | ✓ |  |  |  |  |  |  | 
Conran Pearce | ✓ |  |  |  |  | ✓ |  |  |  |  | 
Harrison Bennion | ✓ | ✓ |  |  |  |  |  |  |  |  | 
Morgan Welch | ✓ |  |  |  | ✓ |  |  |  |  |  | 
Sam Kirk | ✓ |  | ✓ |  |  |  |  |  |  |  | 
Status of Completion (%) |  |  |  |  |  |  |  |  |  |  | 

## Slide 5: Burn Down Chart
Chart: Sprint 1
| Start | 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14
Remaining Effort | 840 | 750 | 690 | 660 | 600 | 540 | 420 | 360 | 240 | 120 | 60 | 0 | 0 | 0 | 0
Ideal Burndown | 840 | 750 | 660 | 570 | 480 | 390 | 390 | 390 | 300 | 210 | 130 | 60 | 60 | 60 | 60